PHASE 04   PLANNING

# PocketSmart AI Phase 4 Project Planning

Scope, work sequence, dependencies and delivery risks

Prepared 03 October 2026

This plan organizes delivery around the working PocketSmart AI repository. It defines an ordered path and review gates without inventing calendar dates, staffing assignments or completion claims.

# Objective and scope

Deliver a local-first budget planning application with three planner workflows, account-based plan history, optional Gemini recommendations and clear estimate boundaries.

| In scope | Out of scope for this plan |
| --- | --- |
| Home, party and jewelry planning; accounts; local SQLite; Gemini option; search links; documentation and demo. | Live retailer inventory or price verification; payment or checkout; guaranteed AI accuracy; named deployment or fixed dates. |

# Recommended work sequence

| Seq. | Work package | Completion evidence | Dependency |
| --- | --- | --- | --- |
| 1 | Confirm user problems, planner scope and estimate disclaimer. | Approved problem statements and requirements. | Project brief. |
| 2 | Design forms, navigation, data flow and application boundaries. | Reviewed screen flow and component design. | Requirements. |
| 3 | Implement accounts, validation and configuration. | Registration, sign-in and protected paths work. | Design and security choices. |
| 4 | Implement planners and recommendation fallback. | Each planner returns a structured budget-aware result. | Schemas and service. |
| 5 | Add persistence, history and provider search links. | Plans can be saved and reopened by their owner. | Accounts and planners. |
| 6 | Run automated checks and separate performance exercise. | Test report with actual results and issues. | Feature-complete build. |
| 7 | Prepare documentation and rehearse the demonstration. | Quick start, evidence captures and demo checklist. | Stable build and test evidence. |

# Review gates

Requirements gate: validate inputs, ranges, privacy expectations and recommendation boundaries.

Build gate: exercise all planners, fallback behavior, account ownership and saved history.

Release gate: record test evidence, confirm deployment settings and rehearse the demonstration.

# Risk register

| Risk | Effect | Control |
| --- | --- | --- |
| Gemini unavailable or unusable output | A request may not produce the expected plan. | Retain local fallback and exercise both paths. |
| Estimates or links read as confirmed prices | A purchase may rely on stale or unverified information. | Show estimate wording and direct users to provider pages. |
| Development secret reaches production | Sessions or credentials could be exposed. | Use a long random APP_SECRET_KEY and production settings. |
| Performance limits unknown | The app may slow under concurrency or slow AI responses. | Measure page, database and recommendation timings. |

SCHEDULE NOTE No approved calendar schedule or named owners were supplied. Use this as a dependency-based sequence and add dates and owners during team planning.